PUL CONSULTING SERVICES

Production Go-Live & Custom Domain Deployment Plan

Standard Operating Procedure for Custom Domain Configuration, Automated Order/Inquiry Reception, SEO Discovery & Public Launch

_________________________________________________________________________________

# 1. Executive Readiness Status

The website codebase has undergone rigorous institutional validation, responsive testing across mobile/tablet viewports, and automated build verification. It is currently running in staging on Vercel at https://pul-consulting-website.vercel.app and is ready for instantaneous domain attachment.

- Production Build Status: Compiled with 0 errors across 10 static and dynamic routes.

- Visual Alignment: Hero banners on Projects, About, and Solutions are calibrated to an identical 600px scale with frosted semi-transparent cards and enhanced brightness.

- Mobile & iPad Optimization: Includes responsive grid adaptations for 4 Pillars and automated smooth-scrolling to the project dossier when selected on phone and tablet screens.

- Version Control: Committed and pushed to GitHub main branch (commit f21b3d3).

- SEO Assets: Dynamic XML Sitemap (sitemap.xml) and crawler rules (robots.txt) are live.

# 2. Connecting Your Custom Domain (5-Minute Procedure)

Step 2.1 — Register Domain in Vercel Dashboard:

1. Log into your Vercel account at https://vercel.com
2. Open your project: pul-consulting-website
3. Navigate to Settings > Domains
4. Type your domain name (for example: pulconsulting.com) and click Add
5. Select the recommended option to add both the apex domain (pulconsulting.com) and the www subdomain (www.pulconsulting.com).

Step 2.2 — Update DNS Records at Your Domain Registrar:

Log into where you purchased your domain (GoDaddy, Namecheap, Google Domains, Cloudflare, etc.), navigate to DNS Management, and configure the following two records:

| RECORD TYPE | HOST / NAME | POINTS TO / VALUE | TTL |
| --- | --- | --- | --- |
| A | @ (or blank) | 76.76.21.21 | Automatic / 300s |
| CNAME | www | cname.vercel-dns.com. | Automatic / 300s |

SSL / HTTPS Provisioning: Once the DNS records propagate (typically 5 to 15 minutes), Vercel automatically creates a free, trusted Let's Encrypt SSL certificate. You will see a green checkmark indicating 'Valid Configuration'.

# 3. Receiving Client Inquiries & Orders

The website incorporates a dual-tier intake architecture to ensure zero inquiries or procurement RFPs are ever dropped:

Channel 1 — Instant 1-Click Client Dispatch (Active Immediately):

• Tracking Code Generation: When a client submits the 'Request Consultation' form, the server issues a validated institutional tracking reference (e.g. PUL-RFP-2026-48219).
• Email Dispatch Button: Generates a pre-filled email in the client's mail application directly addressed to info@pulconsulting.com containing their complete scope, timeline, organization, and contact details.
• WhatsApp PMO Button: Generates a direct mobile/desktop WhatsApp conversation with the Kabul Executive Desk at +93 786 19 96 96 pre-filled with the inquiry reference.

Channel 2 — Hands-Free Automated Server Email (Via Resend):

The server route (/api/consultation) is already pre-configured to send an automated executive alert to your inbox without requiring the user to open any mail app. To enable this:
1. Create a free account at https://resend.com (grants 3,000 free emails/month).
2. Obtain your API key (starts with re_...).
3. In Vercel, go to Settings > Environment Variables and enter:
   - RESEND_API_KEY = your_key_here
   - NOTIFICATION_EMAIL = info@pulconsulting.com
4. Save. From that moment onward, every form submission will trigger an instantaneous email notification to info@pulconsulting.com automatically.

# 4. Public Launch & Verification Checklist

Perform these 5 quick verification checks once your DNS is configured:

- [  ] SSL & Apex Check: Visit https://yourdomain.com and ensure the secure padlock is present and www redirects seamlessly.

- [  ] Inquiry Form Test: Click 'Request Consultation', submit a test RFP, and verify the reference code is generated.

- [  ] WhatsApp Integration: Tap the WhatsApp PMO button from a phone to ensure it routes to +93 786 19 96 96.

- [  ] Phone & Email Links: Test the phone number (+93 786 19 96 96) and email links in the top utility bar and footer.

- [  ] Search Console Registration: Submit https://yourdomain.com/sitemap.xml to Google Search Console to speed up ranking.

Institutional Governance & Executive Inquiries

PUL Consulting Services — Parent Advisory & Operations Firm
Kabul Headquarters: House # 12, Street 3, Qala-e-Fatullah, Kabul, Afghanistan
Phone: +93 (786) 19 96 96 / +93 (786) 600 597 • Email: info@pulconsulting.com
Registration: MoCI Reg # 21679 • AISA License # D-34532 • TIN: 9000010281